Minutes of Meeting 5

503IT Communication and Collaboration - Collaborative Solution Development and Professional Reflection

# 1. Meeting Details

| Item | Details |
| --- | --- |
| Meeting title | Fifth WhatsApp |
| Date | 02 June2026 |
| Time | 12:00 PM |
| Location | Virtual meeting using WhatsApp |
| Module / Assignment | 503IT Communication and Collaboration |
| Main deadline discussed | 02 June 2026 (code fixes) / 05 June 2026 (presentation slides) |
| Minute taker | Sabina Mahat |
| Chairperson | Renita Kapdiya |

# 2. Attendance and Roles

| Name | Attendance | Role / Responsibility |
| --- | --- | --- |
| Sabina Mahat | Present | Coordinator; Trello updates; research coordination |
| Renita Kapdiya | Present | Planning and implementation support |
| Kanchan Shrestha | Present | Design support and sound features |
| Kaberi Shrestha | Apologies | Teamworker; design support |
| Anjila Gurung | Present | Minute taker and testing |
| Richa Sorathiya | Present | Programming support for code fixes and implementation |

# 3. Purpose of Meeting

# The purpose of the fifth team meeting was to review the latest version of the Road Rush Cyber Racer game, identify critical bugs that remained unresolved, and agree on final fixes before the 02 June deadline. The team also discussed preparation for the game presentation, since the assignment requires demonstrating the working product must be completed by 05 June. This two-stage deadline approach allows the team to prioritize urgent coding issues first, then focus on presentation quality without rushing. The meeting focused on fixing the game start issue (pause/resume requirement), missing sounds, player car lagging, and assigning presentation tasks.

# 4. Agenda

- Review progress made since the fourth meeting and identify remaining bugs.

- Discuss and resolve critical issues: game not starting without pause/resume, missing sound effects, and player car lagging.

- Confirm final coding fixes and testing responsibilities.

- Plan the game presentation structure, roles, and evidence.

- Update Trello with final tasks before the deadline.

- Confirm submission deadlines.

# 5. Discussion Summary

| Topic | Discussion |
| --- | --- |
| Communication and teamwork | The team acknowledged that communication had improved but that urgent issues required everyone to be available for rapid fixes before the deadline. Members agreed to respond within 2 hours to any queries. |
| Critical bug – game start issue | The team discovered that the game does not start normally. The user must press pause then resume to make the game begin. This was identified as a high-priority bug that affects user experience and could lose marks. |
| Missing sound effect | Sound features discussed in the fourth meeting were not fully implemented. The team confirmed that engine sounds, collision effects, or background music are either missing or not triggering correctly. Kanchan agreed to investigate urgently. |
| Player car lagging | During testing, the player’s car was observed to move with noticeable lag, reducing gameplay quality. Richa and Anjila confirmed this is likely a performance or frame-rate issue in the code that needs optimization. |
| Presentation preparation | The team agreed that the final submission must include a presentation of the game. They decided to prepare a short screencast demonstration showing the game working, plus slides explaining development, teamwork, and bug fixes. Renita was assigned to look for the layout of preparation of slides. |
| Testing summary | The tester reported that testing on laptop and phone confirmed the pause/resume bug on both platforms. Laptop responsiveness was partially improved, but lag was worse on mobile devices. |
| Task management | Trello was reviewed. Sabina confirmed that tasks from the fourth meeting were marked complete, but new urgent bug-fix tasks need to be added before the deadline. |

# 6. Decisions and Rationale

| Decision | Rationale |
| --- | --- |
| Fix the pause/resume bug. | This is a critical functional error that must be resolved for the assignment to meet basic requirements. |
| Add missing sounds only if time permits after fixing core bugs | Sound effects improve engagement but are not as critical as game start functionality and smooth movement. The team agreed to prioritize stability first. |
| Optimize code to reduce player car lagging | Lagging makes the game frustrating and could lead to poor assessment feedback. Richa and Anjila will focus on frame-rate and collision detection efficiency. |
| Prepare a short presentation | The assignment requires evidence of a working game. A presentation with a screencast ensures the team can demonstrate functionality even if minor bugs remain. |
| Submit by 02 June 2026 as planned | The deadline is fixed. The team agreed to submit a stable version even if some sound features are postponed, rather than submitting it late or incomplete. |

# 7. Action Log

| Action | Owner | Deadline / Status |
| --- | --- | --- |
| Debug and optimize player car movement to reduce lag | Richa Sorathiya, Anjila Gurung | Before midnight 02 June 2026 |
| Retest all fixes on laptop, Mac, and mobile screen sizes | Anjila Gurung | Before midnight 02 June 2026 |
| Prepare presentation slides (game overview, teamwork, challenges, fixes) | Renita Kapdiya | Before 05June 2026 |
| Record screencast demonstration of working game (after fixes) | Sabina Mahat | Before 05 June 2026 |

# 8. Risks, Assumptions and Issues

| Risk / Issue | Impact | Mitigation |
| --- | --- | --- |
| Game start bug may not be fixed in time | The game cannot be demonstrated properly in the presentation. | Richa will work on this first. If unresolved, the presentation will explain the issue and show a workaround. |
| Player car lag may require more time than available | Gameplay remains poor, affecting user experience. | Prioritize optimization of collision detection and frame rate. Reduce visual effects if needed. |
| Sound features may be completely omitted | The game will be less engaging, but core functionality remains. | Accept as a lower priority; document as a known limitation in the portfolio. |
| Presentation recording could be delayed | Submission may be rushed. | Prepare slides and script early. Record demo as soon as critical fixes are confirmed. |

# 9. Next Steps

- Richa and Anjila to fix the pause/resume game start bug as the absolute priority.

- Richa and Kanchan to address player car lag and missing sounds in order of importance.

- Anjila to test each fix immediately after implementation and report results.

- Renita to prepare presentation slides covering game concept, team roles, development process, challenges (bugs, sound, lag), and how they were resolved.

- Sabina to record a screencast demonstration once the game is stable, showing start-up, gameplay, and dashboard navigation.

- All members to review final portfolio including both meeting minutes, Trello screenshots, testing evidence, and presentation.

- Final submission by 05 June 2026

# 10. Portfolio Evidence Generated

This fifth meeting provides critical evidence of:

- Problem-solving – identifying and prioritising specific bugs (start issue, lag, missing sounds).

- Risk management – deciding which features to fix first versus postpone.

- Collaboration – allocating urgent coding, testing, and presentation tasks.

- Professional reflection – documenting remaining challenges before the deadline.

- Presentation planning – showing how the team prepared to demonstrate the working game for assessment.

These minutes demonstrate the team’s iterative development process, responsiveness to testing feedback, and commitment to delivering the best possible project by 05 June 2026.