Minutes of Meeting – Daily Standup

Date: 29/05/2026

Time: 15:00

Platform: Engageli

Attendees: Professor Wills, Sabina, Anjila

1. Progress Update

Sabina & Anjila:

- Worked on coding for the project.

- Successfully created the basic version of GameV2.

- Core functionality of the game is now in place.

2. Current Challenges

- One remaining bug is still being fixed – affects  scoring and movement.

3. Next Steps

- Continue fixing the remaining bug.

- Arrange meeting with teams on tonight.

- Once bug is resolved, test GameV2 thoroughly.

4. Action Items

| Task | Member | Deadline |
| --- | --- | --- |
| Fix remaining bug in GameV2 | Richa | 31/05/2026 |
| Basic version ready for review after bug fix | Renita | 01/06/2026 |
| Team meeting | Everyone | 29/05/2026 |

Next Meeting: 05/06/2026

Minutes recorded by: Sabina