Academic Minutes of Meeting 4

503IT Communication and Collaboration - Collaborative Solution Development and Professional Reflection

# 1. Meeting Details

| Item | Details |
| --- | --- |
| Meeting title | Fourth Team Meeting |
| Date | 30 May 2026 |
| Time | 11:30 pm - 12:20 am |
| Location | Virtual meeting using Microsoft Teams |
| Module / Assignment | 503IT Communication and Collaboration |
| Main deadline discussed | 02 June 2026 |
| Minute taker | Anjila Gurung |

# 2. Attendance and Roles

| Name | Attendance | Role / Responsibility |
| --- | --- | --- |
| Sabina Mahat | Present | Coordinator; Trello updates; research coordination |
| Renita Kapdiya | Present | Planning and implementation support |
| Kanchan Shrestha | Present | Design support and sound features |
| Kaberi Shrestha | Present | Teamworker; design support |
| Anjila Gurung | Present | Minute taker and testing |
| Richa Sorathiya | Role allocated / follow-up required | Programming support for code fixes and implementation |

# 3. Purpose of Meeting

The purpose of the fourth team meeting was to communicate progress clearly with all group members, identify remaining development issues, and agree how the team would complete the game project before the 02 June deadline. The meeting focused on code fixes, layout and design improvements, testing, sound features, Trello updates, and increasing active contribution from all members so that the final submission can be completed on time.

# 4. Agenda

Review the current stage of the Road Rush Cyber Racer game and identify remaining development work.

Discuss code problems, layout/design improvements, sound features, and testing requirements.

Confirm individual responsibilities for coordination, research, planning, implementation, design, programming, minute taking, and testing.

Update Trello so that tasks, owners, and deadlines are visible to the whole team.

Agree the next steps required to finish the assignment before 02 June 2026.

# 5. Discussion Summary

| Topic | Discussion |
| --- | --- |
| Communication and teamwork | The group agreed that regular communication is needed so every member understands the current progress and remaining work. Members were encouraged to contribute actively and support each other with urgent tasks. |
| Code fixes and implementation | The team discussed the need to fix remaining code issues, improve gameplay stability, and make sure the game works correctly across laptop, Mac, and mobile screen sizes. |
| Layout and design | Design work was discussed as a priority because the game interface needs to be clear, readable, and suitable for the assignment brief. The team agreed to improve layout, colours, text visibility, and player instructions. |
| Sound and user experience | Sound effects and game feedback were discussed as features that can make the game more engaging, provided they do not reduce performance. |
| Testing | The team agreed that testing should cover gameplay, level progression, questions, dashboard navigation, responsiveness, and any errors found before final submission. |
| Task management | Trello should be updated by the coordinator/research lead so that the group can track completed, ongoing, and urgent tasks before the deadline. |

# 6. Decisions and Rationale

| Decision | Rationale |
| --- | --- |
| Prioritise code fixes before adding extra features. | A working and stable game is more important for the assignment than adding unnecessary features late in the project. |
| Complete layout, design, code, and testing before the 02 June deadline. | This supports timely submission and reduces the risk of incomplete evidence in the final portfolio. |
| Use Trello to monitor task ownership and progress. | A shared task board improves communication, accountability, and evidence of collaboration. |
| Increase active contribution from all team members. | The remaining time is limited, so the workload must be shared to complete the project professionally. |

# 7. Action Log

| Action | Owner | Deadline / Status |
| --- | --- | --- |
| Coordinate team communication and check that all members understand remaining tasks. | Sabina Mahat | Before 02 June 2026 |
| Update Trello with current tasks, progress, and research evidence. | Sabina Mahat | Before 02 June 2026 |
| Support planning and implementation of remaining game features. | Renita Kapdiya | Before 02 June 2026 |
| Review design consistency and support interface improvements. | Kaberi Shrestha | Before 02 June 2026 |
| Improve visual design and check sound-related features. | Kanchan Shrestha | Before 02 June 2026 |
| Support programming and fix code issues identified during testing. | Richa Sorathiya | Before 02 June 2026 |
| Prepare minutes and test the game on different screen sizes. | Anjila Gurung | Before 02 June 2026 |

# 8. Risks, Assumptions and Issues

| Risk / Issue | Impact | Mitigation |
| --- | --- | --- |
| Limited time before deadline | Some features or evidence may be incomplete if work is delayed. | Prioritise essential fixes, testing, and assignment evidence first. |
| Uneven team contribution | Workload may become unbalanced and slow the project. | Clarify responsibilities and encourage each member to complete assigned tasks. |
| Code or layout problems remain unresolved | The final game may not meet the expected standard. | Test regularly and fix the highest-impact issues first. |
| Mobile and laptop compatibility problems | The game may be difficult to play on different devices. | Test responsiveness and adjust layout, controls, and text size. |

# 9. Next Steps

Complete urgent code fixes and confirm that the game opens from the dashboard correctly.

Review the game layout, design, sound, and readability on Mac/laptop and mobile screen sizes.

Run final testing and record any issues that were fixed as portfolio evidence.

Update Trello and ensure all team responsibilities are clear before submission.

Prepare the final assignment evidence and complete remaining work before 02 June 2026.

# 10. Portfolio Evidence Generated

This meeting provides evidence of team communication, role allocation, collaborative planning, project management, testing responsibilities, and professional reflection on completing the group assignment before the deadline.