Team Meeting Minutes

Meeting Details

Date: 26/05/2026

Time: 10:00 am

Location/Platform: CU London University, S109/ In-person Meeting

Chair: Sabina Mahat

Minute-Taker: Sabina

Attendees: 5

Agenda Items

1. Discuss about the Assignment

2. Finalize the game

3. Features of Game

4. Divide the responsibility

Decisions Made Decided to change the game idea and finalize with creating “Car Rush”. The responsibility for each member was assigned with the addition of deadline.

__________________________________________________________________

Action Items

| Task/Action | Responsible Person | Deadline |
| --- | --- | --- |
| Planning | Renita, Sabina | 26/05/2026 |
| Base layout | Everyone | 26/05/2026 |
| Programming | Richa | 27/05/2026 |
| Designing | Kaberi | 29/05/2026 |
| Testing | Anjila, Sabina | 31/05/2026 |
| Research | Anjila, Sabina | 27/05/2026 |

Next Steps / Next Meeting

Feedback/ 01/06/2026

Improvisation/ 02/06/2026